## Slide 1: Advanced Systems Analysis and Design Defining your teams’ definition of “done”. SOFT 30121 L20 Presented By Nigel King ACMA CGMA PCM Nigel.King@ntu.ac.uk

## Slide 2
Defining your teams’ definition of “done”.

## Slide 3: The Big Picture
Constructing your sprint plan
Defining your teams’ definition of “done”.
Conducting Scrum Meetings
Conducting Reviews

## Slide 4: Defining your teams’ definition of “done”.
What do we mean by definition of done. Done? Or Done Done?
  Important in the agile concepts, is that we are “releasable” at every sprint. This is a laudable objective. However agile a development team is, I have generally seen downstream quality hurdles for major releases, that development teams release to.
    Product Branch, Feature Complete
    Integration Branch, All products merged
    Release acceptance, Build is generally OK.
    Regression Test, All previously delivered features still work.
    Volume Test, response times do not degrade at data volumes or concurrent load.
    Customer Data. Test data is generally designed to test features. It is always useful to test with customer’s actual data.

## Slide 5: Defining your teams’ definition of “done”.
What do we mean by definition of done. Accountability
  However, the development team all need to agree on what done means when they pass to the next step in the chain. This is an important piece of mutual accountability and being able to rely on each other.

## Slide 6: Defining your teams’ definition of “done”.
What do we mean by definition of done.
  At Oracle we used to have a step in the plan of “Development Handoff to QA”. This later got called “Feature Complete”, because different teams had different relationships with the central QA teams.

## Slide 7: Defining your teams’ definition of “done”.
What do we mean by definition of done. Management Visibility
  At Oracle senior management wanted to see internal bug count go up at this early stage. We wanted people that were not the development team involved in testing. Latent defects are killers, so it was senior management’s read on QA actually working.

## Slide 8: Defining your teams’ definition of “done”.
What do we mean by definition of done. Inadeqate DOD
  However, we would expect that unit test was complete. If I submit a page and lose data I am pretty unhappy. Development managers that claim features were complete without adequate unit testing did not last long.

## Slide 9: Defining your teams’ definition of “done”.
What do we mean by definition of done. – Roles at Oracle
  Dev manager was a term for a management level in Oracle that had responsibility for all code deliverables: Dev, Unit Test, Release Management. Maybe 3-4 years of experience. Maybe 4-6 Engineers. Progression from Principle Engineer / Project Lead.
    Dev = Can you demo it doing what it was supposed to do
    Unit Test = Can you break it.
    Release Management = Does it merge / install. Does it still work. Does it break other stuff when it installs.
  Product managers would be responsible for non code deliverables
    Sales Enablement
    Consulting Enablement
    Support Enablement
    Customer Training Enablement
  The management chain joined above these. It is a pretty big ship to steer.

## Slide 10: Defining your teams’ definition of “done”.
What do we mean by definition of done. Latitude within Teams
  When agile became more in vogue, our definition of done became broader and more formal. Oracle was not a small team focused company though, so this kinda became checklists that were declarations and barriers to merging code. One of Steve Miranda’s phrases was “This is not a democracy”. He would listen to your input on why your team’ definition of done should be different, but his decisions were final. It felt a little less like mutual accountability.
  There was a decent amount of tension between management’s desire to surface risk and engineering’s desire to let the teams develop and be accountable for their process.

## Slide 11: Defining your teams’ definition of “done”.
What do we mean by definition of done. Latitude within Teams
  Powerschool while a much smaller company was much more devolved. We had to be careful not to crush the acquired company development teams under the weight of unfamiliar procedures. Teams were at liberty to bring their own methodology with them. As an executive team though, we had a very good handle on the velocity of each team. We knew very quickly if they were not moving. We knew very quickly if bugs were escaping their process. Teams would politely be asked to adopt VISTA’s standard operating procedures.

## Slide 12: Defining your teams’ definition of “done”.
Things to consider in your teams definition of done
  If you do not force test automation in to your definition of done, you will never get round to it.
    There are always new customer requirements to work on.
    You can always test manually to get through the current release.
    Test Automation backlog will accumulate, and will become technical debt.
  If you are going to be “releasable”, someone has to know how to use the product.
  Releasable might mean much more than just functionally complete.
      Performance testing
      Usability test
      Security testing
  You need to have a process that includes the people that can derail you.
    Product Owner
    UX Design

## Slide 13: Defining your teams’ definition of “done”.
Review of an example from SSTC ltd
  Code is peer-reviewed
  Code is deployed to test environment
  Feature is tested against acceptance criteria
  Feature passes build acceptance test
  Feature is documented
  Feature ok-ed by UX designer
  Feature ok-ed by Product Owner

## Slide 14: Defining your teams’ definition of “done”.
Review of an example from CMSiPro

## Slide 15: Defining your teams’ definition of “done”.
Review of an example from SSTC ltd

## Slide 16: Defining your teams’ definition of “done”.
Review of an example from SSTC ltd. Definition of Ready
  Decide Themes for the release
  Check we have most large items.
  Assign ABC Category to everything
  Force Rank the "A"s
  Size Everything for complexity (Tee Shirt Sizing)
  Put the A's into Year and Quarter buckets. Determine features in the next release.
  Put B's and C's into Year buckets in Year 2 through 5
  Balance the portfolio against resources: Factor, PM, QA, Integration and Packaging, Doc
  Balance the Portfolio: Bugs 25% (support), Enhancements 25% (PM), Features and Products 50% (PM and Strategy)
  Plan 2 Week sprints. Any line item that goes into a sprint must be decomposed into something that is 2 weeks to develop, test and integrate.
  Anything not in the current sprint, goes back into the backlog
  Backlog is maintained in Bug
  User Stories must be complete before feature can move to sprint elligible. PM to deliver. Product Owner to sign off.
  Results of sprint must be demoed at end of sprint. Anything of use is valid: user stories, UI mockups, process flows working code.
  Tickets in sprint must be accepted by product owner according to Definition of Done.
  Hold sprint retrospective.
  Comb the backlog to reset forced ranking, absorb new requirements. Rinse and repeat.
  Track Story Point Burn Down toward the release. Be aware that the backlog may go up as you discover complexity. The objective is a consistent burn rate.

## Slide 17: Defining your teams’ definition of “done”.
User Stories.
  What is a User Story?
    a small, self-contained unit of development work designed to accomplish a specific goal within a product. A user story is usually written from the user’s perspective and follows the format: “As [a user persona], I want [to perform this action] so that [I can accomplish this goal].”
  Why User Stories rather than requirements
    User Stories represent bite-sized deliverables that can fit in sprints, whereas not all full features can.
  Example user story
    As a brand manager, I want to get alerts whenever a reseller advertises our products below agreed-upon prices so that I can quickly take action to protect our brand.

## Slide 18: Defining your teams’ definition of “done”.
Definition of Done
Features within Sprints
Integrating DOD into Sprint Plan

## Slide 19: Questions
What step is generally not part of the definition of done
  End User acceptance test
  UX Sign off
  Product Owner Sign Off
  Documentation Complete
What deliverable is generally part of definition of ready
  Strategic review
  User Story
  Product Sizing
  Wireframe

## Slide 20
Next Lecture
Conducting Scrum Meetings.